TREETOP PARK

Executive Board Meeting Minutes

Thursday, May 22, 2025

Virtual via Zoom

Trustees Attending Executive Meeting:

Karthi Subramanian, Kathe Scott

Ex-officio: Mostafa Sharif of Reliable Property Management

The Executive Board meeting was called to order at 6:05 pm.

Minutes from Executive Session:

- 1. Approve Minutes of prior meeting

Board approved April 10, 2025 Board Meeting Minutes

2.  Approve Financials:  All financial items on track.

Current details online in Buildium Report.

Values as of April 31, 2025

a. Net Operating		≈ $    $20,718

b. Reserves			≈ $   $202,294

c. Delinquents		≈ $   none past 90 days

Mostafa will be contacting 2 units slightly behind in Condo Fees

$20k was transferred from reserves to maintenance to cover Building #4 		     rehab expenses.

All financials are as expected with all current bills paid.

3. Contract Renewals

a.  Mostafa to provide update on when Harvey renewal is needed

b.  Currently Harvey bills on a month-to-month basis

4.  R&R updates

a. In process pending notary signature required for Worcester Registry.

5.  Community Maintenance Updates

a.  Siding work on Building 4 is about ½ way complete due to weather 				     delays.  RPM will hire a painter to finish Building 4.

b.  Roadway patching: Board discussed getting estimates for crack 					     sealing and patching critical areas vs. seal coating the entire roadway 				     with a focus on extending roadway life.  Mostafa will obtain quotes for 				     both scenarios.  Karthi requested assessment of the overall roadway 				     condition and including one driveway in very poor condition (Unit 1).

Mostafa has received a quote of under $15,000 from Jolly 					     Construction for sealing the main roadways and side areas of the 				     complex, excluding the driveways, using airport-grade seal. Karthi 				     requested a formal estimate to clarify the scope and asked for a 					     second quote for comparison.

c. The board discussed the cost estimates for road work and remaining 				     building #4 rehab which may allow another building rehab this year 				     with the remaining reserve fund balance.

d.  Stumpy’s:  RPM will obtain an additional itemized estimate so we can 			      prioritize the work and possibly retain some of the budgeted tree 			      allowance for emergency work next winter

e. Fences:   Mostafa is getting estimates for needed fence repair

6.   Community Correspondences

a. One unit had questions about garage door replacement and paint 		 	      color.  Mostafa will respond with the correct paint and color code

b. Unit owners have had questions about pest control.  MD Weaver 			      does and will inspect the exteriors for openings, but will hold off until 			      construction work is finished on Building 4. Temporary measures 			      (traps etc.) are suggested in the interim.

c.  A few residents were sent notices after the spring walk around.

7.  Review of Task/Action List.  List reviewed and all items addressed

8.  Next board meeting:  Scheduled for Thursday June 26,2025 at 6 pm

The TTP Board MEETING was adjourned at 6:33 pm.

Respectfully submitted

Kathe Scott

TTP Clerk

Unit #58

TTP Board Meetings: via Zoom unless otherwise noted.

Next Board meeting: June 26, 2025

Post Executive Open Session upon request only: 7:15 pm